COMMENT TABLE – BHPB’s ICRP Section #3 Working Group Comment Table												December 5th, 2007

| Tracking Number | Reviewer ID | ICRP Section | Topic | Review Comment | BHP Response / Proposed Revision |
| --- | --- | --- | --- | --- | --- |
| A: Independent Environmental Monitoring Agency (IEMA) Comments |
| 1 | IEMA – 1 | 6.4 | Toxicity of Revegetated Kimberlite | At pg. 195 it is stated that revegetated kimberlite has been demonstrated to be safe for caribou access and travel. This conclusion is premature. Revegetated kimberlite may be safe for caribou ‘access and travel’, but there are no data or studies presented to support this. During the period that the trial revegetation plots were monitored, they were fenced and inaccessible to caribou. Moreover, vegetation growing on kimberlite has not yet been shown to be safe as caribou food. Consideration should also be given to the safety of revegetated areas for waterfowl and for the quality of remaining water. BHPB has undertaken to revise the toxicity work be redone to properly determine whether metal uptake by revegetated species will or will not be a concern for grazers. |  |
| 2 | IEMA – 2 | 6.4 | Maps for Pre-Disturbance Conditions | The illustrations throughout (for example Fig. 59 on pg. 195) are generally at too small a scale to be useful—these should all be at better resolution in the final ICRP document. Image enhancement to emphasize delineation of vegetation cover and rock would also be helpful. Image orientation is confusing in some cases—north arrows should be provided, bar scales should be used and photos should be dated (see Fig. 66 for how this can be done). Instead of simply providing a circle to indicate location of mine component, the dotted outline of the component footprint could be illustrated (e.g., Fig. 59). Drainage connection between lakes (e.g., Fig. 60) should be highlighted to clearly depict directions of water flow. |  |
| 3 | IEMA – 3 | 6.4 | Water Quality | A third column in Table 53 (pg. 197) showing CCME guidelines for protection of aquatic life would be very helpful to readers to understand the baseline relative to environmental protection concentrations. |  |
| 4 | IEMA – 4 | 6.4.2.1 | Phase 1 Containment Facility | Fig. 61 depicts the airstrip adjacent to Leslie Lake—this cannot be correct. Again, a direction arrow would help orientate the reader. |  |
| 5 | IEMA – 5 | 6.4.2.1 | Phase 1 Containment Facility | Use of this facility stopped in 2002. No data are provided for chemical characterization of Phase 1 tailings pond—mineralogy of solids, weathering characteristics, pore water quality, sediment characteristics, etc. This information should be provided and evaluated to ensure that closure is properly planned, and, especially, for any lessons that might be useful for reclamation of the LLCF. |  |
| 6 | IEMA – 6 | 6.4.2.2 (PG. 201) | PKCF | Table 54 should contain some information about the processed kimberlite fractions (i.e. FPK, EFPK, water). Future deposition into the LLCF could be added to this table so the reader can see how the LLCF will fill up by the end of mine life (Table 55, pg. 204 can then be deleted). This will provide the reader with some sense of the remaining challenges and opportunities. |  |
| 7 | IEMA – 7 | 6.4.3.2 | LLCF Uplands Water Flow | The ICRP describes (pg.204) that surface water up-gradient from Cell A will be diverted into a currently dry channel where it will flow into the Cell C pond. This is indicated in Fig. 63 as the ‘Cell A East channel’. The figure also indicates that PK will be deposited in this area, including a zone up-gradient of the road alignment. This needs to be better explained. How will this water get to Cell C during operations, and what will the final post-closure landscape look like (surface drainage channel through the PK established, or culvert, as described for operations, under the tailings)? Fig. 64 also does not clarify this aspect of LLCF closure. Again, larger scale maps for each cell of the LLCF would greatly aid interpretation of the plans described. |  |
| 8 | IEMA – 8 | 6.4.3.2 | Pit Disposal of PK | The ICRP notes (pg. 204) that ‘modeling of the fines settlement rates’ is required before BHPB can consider pit disposal of PK as an option. There is no indication that this work is being undertaken. It is not identified as a research item in the Reclamation Research Plan. |  |
| 9 | IEMA – 9 | 6.4.3.2 | Pit Disposal of PK | The same paragraph (pg. 204) also identifies other factors (safety, infrastructure development, accessibility, scheduling) that need to be considered before a decision on pit disposal of PK can be made. IEMA has consistently highlighted the importance of using pits for PK disposal to avoid deposition into Cell D if it can be done safely, and BHPB states a similar goal here. However, the ICRP needs to go beyond stating a preference and present a timeline which illustrates when the issues identified will be resolved, such that a decision to consider pit disposal can be made. Any further research required to resolve uncertainties should also be described and incorporated into the Reclamation Research Plan. |  |
| 10 | IEMA – 10 | 6.4.3.2 | PK Deposition | The schedule set out in Table 55 indicates that PK will be deposited in Cells A and B until as late as 2015, leaving only 5 more years of operation where PK will be deposited into Cell D. The ICRP should explain how the various pilot projects described in the Reclamation Research Plan for researching closure options, which are to be conducted in ‘available areas’ within the LLCF, will be undertaken during this interval such that the results can be used in reclamation measures once production has terminated. |  |
| 11 | IEMA – 11 | 6.4.3.2 (pg. 204) | PKCF | Show Pelzer Pond on either Fig. 63 or 64. The ICRP should describe what long-term maintenance (e.g. snow and debris clearing) may be required of the water diversion channels around and through the various cells. |  |
| 12 | IEMA – 12 | 6.4.4.1 | Phase 1 | The ICRP notes that, although a ‘preliminary plan’ for reclamation was prepared in 2005, a ‘revised engineered construction plan and project budget is expected to be developed in 2007. Closure work is expected to start in 2008.’ Will the ICRP contain final closure options for this facility or will there be a separate process and document? Reclamation and closure of Phase 1 facility should not commence until a proper plan which characterizes the material to be reclaimed, and demonstrates viable closure measures, has been submitted to the WLWB for approval. The information presented in the ICRP is inadequate for this purpose. |  |
| 13 | IEMA – 13 | 6.4.4.2 | Level of Planning | The ICRP does not indicate whether the LLCF closure plan is at the ‘prefeasibility’ stage. If so, closure measures should be demonstrably viable. BHPB should explain why large areas of the LLCF are being proposed for revegetation when the metal uptake potential from kimberlite into plants has not been properly characterized and shown to be a non-issue. |  |
| 14 | IEMA – 14 | 6.4.4.2 | Cover Placement | The description of placing the cover on the beach zones (pg. 208) does not provide an indication of the challenges facing equipment operators. These have been identified in the 2007 Waste Water and PK Management Plan—for example, ‘Increasing fines, low effective shear strengths, entrained ice, and thaw effects, results in poor trafficability on the lower parts of FPK beaches farther from the spigots. The loose, high moisture FPK may liquefy when subjected to cyclic or vibrating loads, thereby limiting the extent of the beach that may be safely accessed during the summer construction months.’ Further research on placement methods is referenced in the Research Summary Table 46, but the issues and methods for their resolution are not provided. The ICRP should be explicit about the engineering and environmental challenges that need to be addressed in closure planning for the LLCF. |  |
| 15 | IEMA – 15 | 6.4.4.2 | Revegetation | Fig. 64 is too small a scale to provide a good indication of the post-closure landscape on the LLCF. A larger map is recommended for the revised plan. The central zone landscape pattern could be better depicted on a larger scale map. |  |
| 16 | IEMA – 16 | 6.4.4.2 | Revegetation | The referenced transects for Fig. 64 are not depicted on this figure, although they are depicted on Fig. 13 in Appendix D. |  |
| 17 | IEMA – 17 | 6.4.4.2 | Waste Rock Cover – Water Interface | No evidence is provided to support the statement that as deposited waste rock in the water interface zone settles through unfrozen kimberlite that the resulting surface will be ‘more or less uniform mixture of rock and kimberlite’. BHPB should demonstrate the viability of placing and maintaining an effective rock cover in this zone. |  |
| 18 | IEMA – 18 | 6.4.4.2 | Ponds and EEPK | Reclamation plans for the ponds in the LLCF are provided in one paragraph. There is no discussion in this entire 6.4 section of the reclamation difficulties posed by extra fine processed kimberlite (EFPK), arguably the most challenging of all waste rock materials at Ekati for designing stable containment and reclamation strategies. This is a serious omission. The 2007 Waste Water and PK Management Plan observed that a number of uncertainties (without identifying what they were) remained to be addressed (although specific research tasks were not identified and there is a need for a contingency plan) with respect to closure conditions and approaches for the LLCF. There is no indication in s. 6.4 that any outstanding closure issues with respect to the clay slurries (occupying some 35% of the space in the LLCF) remain. |  |
| 19 | IEMA – 19 | 6.4.4.2 | Ponds and EEPK | The 2007 Waste Water and PK Management Plan (but not the ICRP) indicates that the Cell C pond will be filled to its maximum with extra fine PK by 2014, and at that time ‘most’ of the EFPK will be transferred into Cell D. Despite the stated goal of attempting to avoid PK deposition in Cell D, this cell will apparently end up containing the bulk of the most problematic material to be handled at mine closure. The ICRP makes no reference to this issue. |  |
| 20 | IEMA – 20 | 6.4.4.2 | Ponds and EEPK | The ICRP makes no mention of the option of relocating EFPK to an exhausted pit at closure. Since the ICRP does not discuss how the reclamation proposed for the Cell C and D ponds will handle the clay slurries (EFPK), it is assumed that the management intent is to have these sequestered below a clear water layer and behind an impermeable dyke D, now to be left as a post-closure water containing structure. Water retaining dams have long-term maintenance and inspection demands, and are not a desirable closure option if they can be avoided. Dyke D would not have to be reclaimed as a water retaining structure if the EFPK were removed. Disposal and transfer of all EFPK to an exhausted open pit is an option that should be investigated as part of BHPB’s closure planning, but there is no evidence that is being done. |  |
| 21 | IEMA – 21 | 6.4.4.2 | Ponds and EEPK | The 2007 Waste Water and PK Management Plan notes that a number of issues relating to the operation of the LLCF are not yet resolved. At pg. 23 it states that “there are numerous unknowns currently with the processing of Fox ore and with the discharge of underground saline water.” At pg. 24 it states “A number of studies are currently in progress regarding these issues and once completed the studies will be forwarded to the WLWB for review.” The implications of these issues for closure, quite aside from operations, are nowhere discussed. |  |
| 22 | IEMA – 22 | 6.4.4.2 | Ponds and EEPK | While the ICRP does not discuss the issue, the 2007 Waste Water and PK Management Plan raises the issue of the depth of water cover required to immobilize the EFPK at closure. The WPKMP states (pg. 30) that ‘water covers (shallow lakes) would serve to prevent erosion’ and then, on pg. 32, that ‘EFPK will be stabilized by utilizing a deep water cover.’(emphasis added) It would appear that one of the research needs is to determine the depth of water that would be required to contain the EFPK under expected surface conditions over the long-term. It is a critical issue for closure planning, and yet is not identified in the ICRP, the LLCF Research Study Plan (Fig. 65), or the Reclamation Research Summary (Table 46). Some consideration will be required of the potential for permafrost degradation and the effects of solar radiation. |  |
| 23 | IEMA – 23 | 6.4.4.2 (pg. 207 paragraph 3) | LLCF | This research should be described, and it should be explained if further research is required to make conclusive findings. |  |
| 24 | IEMA – 24 | 6.4.4.2 | Salt (mineral) lick at LLCF | BHPB points out that one concern for the LLCF is its potential use as a salt (mineral) lick by caribou (other species may also be attracted). A vegetation cover is proposed to stabilize the surface of the central zone. It also appears that several ponds will remain once the closure of the LLCF is completed (pg. 208). BHPB should address whether the water or shores of these ponds, or the vegetated central zones, will act as mineral licks for caribou, and whether ingestion of the water or adjacent soils pose a threat to caribou. |  |
| 25 | IEMA – 25 | 6.4.4.3 | Revegetation | It is proposed to use native-grass cultivars for revegetating the central and water interface zones of the LLCF. It is not stated whether these will be food for caribou. It is not described whether these will uptake any of the potential contaminants in the underlying PK. The wildlife closure objective for the LLCF is ‘safety’ which assumes that wildlife will move into and use the area. There are important questions relating to risk to animals from being trapped in the ponds or eating contaminated soils and vegetation that have not been addressed. The Agency has not yet taken a position as to whether the LLCF at closure should either attract or detract wildlife because of the outstanding research and the need for further community consultation. If it turned out to be important to deter wildlife as a result of predicted risk, then the proposed cover strategy for the central and water interface zones ought to be re-evaluated. We suggest that there should be some discussion of the available options and a clear research strategy to obtain the information needed to make more informed decisions. |  |
| 26 | IEMA – 26 | 6.4.4.3 | Wildlife Safety | The ICRP states (in s. 8.6.1, pg. 298) that ‘beach areas will be capped with waste rock to limit wildlife access to the facility’. This objective seems inconsistent with the objective of making access to the facility ‘safe’. It also seems inconsistent with the plan to revegetate with native plant species, possibly edible by native wildlife, which would encourage animals to use the facility. BHPB should design its research so as to best determine how to close the LLCF in a safe manner that does not adversely affect wildlife and people. |  |
| 27 | IEMA – 27 | 6.4.4.5 | Fish Barrier | The need for a fish barrier at the outlet of cell E has not been demonstrated, and is inconsistent with the stated reclamation goal. The ICRP should explain why a fish barrier is necessary. |  |
| 28 | IEMA – 28 | 6.4.7 | Designing for Closure | The introductory paragraph is incorrect in its entirety. First, the 2005 LLCF Evaluation did not re-examine the performance and design of the facility so that it integrates with the long-term post-closure landscape (emphasis added). The 2005 exercise was done explicitly to resolve operational issues, and reclamation and closure issues were incorporated only to the extent that the options for operating the facility were compared relative to each other as to their implications for closure. Second, the statement that the 2007 Waste Water and PK Management Plan ‘seeks every practical opportunity to assist closure planning and maximize progressive reclamation strategies’ is unfounded. Nowhere does that plan, nor the ICRP, demonstrate that progressive reclamation of the LLCF is planned, or even possible. |  |
| 29 | IEMA – 29 | 6.4.7 | Designing for Closure | Six ‘key opportunities’ are listed as evidence (pg. 218) that the LLCF has been designed to assist closure of the facility. The list is misleading. The first three of these comprise necessary measures to improve efficiency of operating the facility, although the third one clearly has closure benefits as well. The fourth one is strictly an operational necessity, not a ‘closure opportunity’. The last two relating to pilot programs to be carried out are not key opportunities where the LLCF has been designed to assist closure, since the LLCF has already been designed and these projects not yet implemented. The ICRP should provide an indication when these two pilot projects will be carried out. |  |
| 30 | IEMA – 30 | 6.4.7 | Designing for Closure | The 2007 WPKMP notes at pg. 39 that Fox pipe ores are still being investigated, and that initial results indicate that higher portions of EFPK (as a result of increased percentage of smectite) may result. Different reagents and flocculants may be required. The plan notes that investigation studies ‘are at this time not adequately advanced to enable revised design or operation criteria to be established for the LLCF.’ However, the WPKMP provides no further details on the issues being investigated, or what implications might be for operations and closure. Again, the ICRP is silent on this issue. |  |
| 31 | IEMA – 31 | 6.4.7 | Designing for Closure | There remain significant uncertainties not only about closure strategies but, indeed, the future operation of the LLCF. The 2007 WPKMP notes that future development of the LLCF ‘must anticipate the volume of EFPK that will report to ponds and provide adequate pond volume in order to ensure deposition. Studies of the long-term consolidation characteristics and investigations of the nature, behaviour, management and operation requirements for the EFPK are on-going.’ No further details of the research design of these studies, or the expected timelines for completion are provided. The implications for closure are not discussed in the WPKMP, and the issue is not even identified in the ICRP. BHPB should outline the research that it intends to undertake to manage the EFPK over the long term. |  |
| 32 | IEMA – 32 | 6.4.8 | Risk Assessment | The ICRP states (pg. 218) that ‘no moderate or major level risks were identified for the LLCF’. IEMA, given evidence presented in other documents such as the 2007 Waste Water and PK Management Plan, does not accept this conclusion. The long-term environmental stability of extra fine PK slurries in the LLCF is arguably the most challenging reclamation issue at the mine. The Agency recommends that BHPB present a clear research plan and rationale for this issue in the ICRP. |  |
| 33 | IEMA – 33 | 6.5.1 | Pre-Disturbance Conditions | It would be helpful here, as well as other relevant locations in the ICRP, to have the pre-disturbance figures juxtaposed alongside the post-disturbance figures, so that actual footprints of the various mine components can be compared to pre-mining conditions. Again, photo bases should be enlarged and treated to enhance distinction between vegetation cover and rock. |  |
| 34 | IEMA – 34 | 6.5.4.1 (pg. 234) | Panda Diversion Dam | What are the long-term plans for this structure and what are the consequences of failure? |  |
| 35 | IEMA – 35 | 6.5.4.3 (pg. 235) | Two Rock Lake Settling Facility; King Pond Settling Facility | The ICRP does not provide details on how Two Rock Lake be reclaimed (e.g. rock cover, revegetation) or where the sediments from King Pond will go. Such details should be provided now. |  |
| 36 | IEMA – 36 | 6.5.5.2 (pg. 231) | Dams, Dykes and Channels | Labels for the dams, dykes and channels on Fig. 70 would be helpful. |  |
| 37 | IEMA – 37 | 6.6.2.6 (pg. 254) | Fox Pit Water | The text describes how Fox Pit water is pumped into an ”established location” in Cell D but there is no description of the quantities or quality of this water. |  |
| 38 | IEMA – 38 | 6.6.4.1 (pg. 259) | Buildings and Infrastructure | The ICRP should identify potential landfill locations now with information on how much of the demolition material will be salvaged or recycled or backhauled. The ICRP should identify any potential for reuse of some buildings by communities. The same may apply for bridges and culverts (6.6.4.10, pg. 263). |  |
| 39 | IEMA – 39 | 6.6.4.9 (pg. 262) | Roads | The ICRP should provide a map or list of roads with timing for decommissioning activities for other mine components and for the reclamation of the roads themselves. |  |
| 40 | IEMA – 40 | 6.6.4.9 | Road Reclamation | One of the objectives of the Buildings and Infrastructure is “1. Remaining surface areas are safe for wildlife use.”. The ICRP states “Roads not required during closure and monitoring are expected to be reclaimed by scarifying the surface, removal of culverts and safety berms….. Except in those sections of road considered hazardous to wildlife, shoulder berms will be knocked down and contoured to provide access for wildlife.” Although they may be used for insect relief and as travel corridors by caribou, roads also serve as semi-permeable barriers, even with no traffic. This may be especially true where the road slope height is steep. To better “contour” the road to the landscape, BHPB should consider knocking down portions of roads (not just berms) that are built up high above the natural lay of the land. IEMA recommends this. |  |
| 41 | IEMA – 41 | Table 24, Appendix C – Closure Objectives and Criteria | PKCA | BHPB should determine whether special criteria, measures, research and monitoring may be required for each of the PKCAs and related infrastructure. Contingency measures should also be described. |  |
| 42 | IEMA – 42 | Air 1 | Air Quality | BHPB should explain (in the ICRP text) why fugitive dust levels are expected to be a concern for the post-closure period. Is fugitive dust a concern now? If not, is it likely to be after the LLCF is reclaimed and covered with rock and/or vegetation? IEMA’s principal concern with fugitive dust has less to do with ambient air quality than it does with habitat contamination for wildlife, especially contamination of lichens foraged by caribou. If fugitive dust from the LLCF is going to be a concern at closure, then closure objectives and criteria should be focused on ground contamination, not ambient air quality conditions. This comment applies also to Tables 25 and 26. |  |
| 43 | IEMA – 43 | Air 1 | Air Quality | The PKCA Research Summary (Table 46, Appendix F) indicates no research for fugitive dust, implying that there are no further information needs with respect to fugitive dust. The fact that objectives and criteria have been provided, and a monitoring program indicated, suggests that there is, or is expected by BHPB to be, an issue. The ICRP should predict whether or not there is an issue expected with respect to fugitive dust from the LLCF, and support this with data. |  |
| 44 | IEMA – 44 | Land 1 | PKCA Beach Stabilization | “No significant slumping” in item 1 is not a specific criterion—how do we know when the threshold of ‘significance’ has been crossed? This criterion needs refinement. |  |
| 45 | IEMA – 45 | Land 3 | Channel Stabilization | As above for item 1. ‘No significant’ slumping or erosion for item 3 is not a usable criterion. |  |
| 46 | IEMA – 46 | Land 4 | Guidelines for Remediation | BHPB should reference the GNWT’s Environmental Guideline for the Remediation of Contaminated Sites. |  |
| 47 | IEMA – 47 | Land 5 | Use of Indigenous Vegetation | The objective is to avoid unpredicted or undesirable consequences through the use of indigenous species. A record of species used for revegetation is not a closure criterion; it belongs in the Actions/Measurements column. The measure of success is whether the revegetation efforts result in a self-sustaining cover that is not detrimental to wildlife. |  |
| 48 | IEMA – 48 | Land 6 | Vegetation Cover | Specific target for % cover needs to be identified or else a reclamation research program to determine this should be described. |  |
| 49 | IEMA – 49 | Land 6 | Vegetation Cover | BHPB’s 2007 Wastewater & Processed Kimberlite Management Plan notes that fine PK weathers when exposed to air, and that particle size reduces over time, which has two implications for revegetation—first, that moisture retention capacity is increased; and, second, reduced resistance to wind and water erosion. The first observation indicates that revegetating the upper zone of LLCF may be more feasible as weathering progresses. The second indicates that windblown transport of fine particulate matter could increase with time as weathering of the LLCF surface progresses. This observation should be tied to the research item noted above with respect to fugitive dust from the LLCF following mine closure. |  |
| 50 | IEMA – 50 | Water 2 | Water Quality | Specific criteria which related to environmental safety (e.g., CCME guidelines for aquatic life) will need to be proposed for all water bodies that become part of the receiving environment at closure. These will need to be incorporated into the closure water licence. |  |
| 51 | IEMA – 51 | Wildlife 1 (a) | Wildlife Safety in LLCF | ‘No surface hazards observed’ is not an appropriate criterion. The beach areas and the pond represent potential hazards for wildlife and will always be ‘observed’. |  |
| 52 | IEMA – 52 | Wildlife 1 (b) | Plant Toxicity | ‘No identified risk’ is not a criterion. Criteria could be ‘only plant species that have demonstrated no metal uptake and no attraction to herbivores will be applied’ and ‘post-closure monitoring demonstrates non-use of vegetation by wildlife’ |  |
| 53 | IEMA – 53 | Wildlife 2 | Fish Use of LLCF | The criterion is appropriate for the specified objective, but IEMA does not agree with the objective. Cell E, which now contains fish, should be linked with the downstream watershed for fish movement unless there is a demonstrated reason why it should not be. |  |
| 54 | IEMA – 54 | Health & Safety 1 | Surface Safety | The beach areas and ponds of the PKCA will remain hazards under the current reclamation plan—therefore ‘no surface hazards’ is not a usable criterion. It is not evident that the specified objective is achievable |  |
| 55 | IEMA – 55 | Health & Safety 3 | Continuation of Land Use Activities | The criterion ‘does not significantly compromise’ is not usable as a criterion. ‘Routine monitoring’ is proposed to verify this, but what (and how) will be monitored? What will the thresholds be for taking action? |  |
| 56 | IEMA – 56 | Community 1 | Community Engagement | No criterion is specified in the table to measure community engagement. BHPB should specify measurable criteria. |  |
| 57 | IEMA – 57 | Community 2 | Transition Plan | Should be removed from this table—not relevant to LLCF closure |  |
| 58 | IEMA – 58 | Operations | All Items | Should be removed from this table—these are internal BHPB issues. |  |
| 59 | IEMA – 59 | Table 25, Appendix C – Closure Objectives and Criteria | Dams , Dykes and Channels | BHPB should determine whether special criteria, measures, research and monitoring may be required for each of the dams, dykes and channels. Contingency measures should also be described. |  |
| 60 | IEMA – 60 | Air 1 | Air Quality | See comments for table 24 above |  |
| 61 | IEMA – 61 | Land 1, 2 | Stabilized channels, dykes, and dams | Criteria for items 1 and 2 not appropriate; these need to be more specific (i.e., measurable). BHPB should specify the required maintenance, snow and debris clearing that may be needed to keep the PDC functioning. |  |
| 62 | IEMA – 62 | Land 4 | 1:100 Storm Event | There should be some evidence presented on the appropriateness of the 1:100 storm event criterion for engineered structures. |  |
| 63 | IEMA – 63 | Land 6 | Indigenous Species | See comments for table 24 above |  |
| 64 | IEMA – 64 | Land 7 | Vegetation Cover | Non-specific--% vegetation cover needs to be specified, along with a timeline for achieving criterion. |  |
| 65 | IEMA – 65 | Wildlife 1 | Safety of Wildlife Use | Criterion might be acceptable, but definition of ‘surface hazards’ required in this case. |  |
| 66 | IEMA – 66 | Health & Safety 1 | Human Health | “Significantly” needs to be detailed to allow for measurable criteria. |  |
| 67 | IEMA – 67 | Community 1 | Community Engagement | See comments for table 24 above |  |
| 68 | IEMA – 68 | Community 2 | Effects on Archaeological Sites | It is not clear how BHPB will measure “negligible effects”. |  |
| 69 | IEMA – 69 | Table 26, Appendix C – Closure Objectives and Criteria | Buildings and Infrastructures | Some comments where applicable as for table 24 and 25. |  |
| 70 | IEMA – 70 | Air 1 | Air Quality | See comments for Table 24 above. |  |
| 71 | IEMA – 71 | Land 1, 2 | Objectives are Options | The objective here is likely related to providing safe areas for future land uses (human and wildlife habitat) and the two objectives specified are options. |  |
| 72 | IEMA – 72 | Land 4 | Guidelines for Remediation | BHPB should reference the GNWT’s Environmental Guideline for the Remediation of Contaminated Sites. |  |
| 73 | IEMA – 73 | Land 6 | Indigenous Species | See comments for Table 24 above. |  |
| 74 | IEMA – 74 | Land 7 | Vegetation Cover | See comments for Table 24 above. |  |
| 75 | IEMA – 75 | Land 8, 9 | Stabilized Areas and Quarry Sites | “Significantly” needs to be detailed to allow for measurable criteria. |  |
| 76 | IEMA – 76 | Water 2 | Water Quality | See comments for Table 24 above. |  |
| 77 | IEMA - 77 | Wildlife 1 (c) | Removal of Berms | BHPB should specify which berms will be removed and when. This criterion seems to conflict with “Health and Safety” 1(c) closure criteria where it is stated “Roads have been bermed…”. |  |
| 78 | IEMA – 78 | Health & Safety 1 | Human Health | See comments for Table 25. |  |
| 79 | IEMA – 79 | Community 1 | Community Engagement | See comments for Table 24. Note error in using wrong mine component “Dams, Dykes and Channels”. |  |
| 80 | IEMA – 80 | Community 2 | Effects on Archaeological Sites | It is not clear how BHPB will measure “negligible effects”. |  |
| 81 | IEMA – 81 | Table 46, Appendix F – Research Summary | PKCA | General Comment about Table 46: Details about how and when the identified reclamation tasks in Table 46 are to be undertaken are notably missing—in almost all cases additional substantive information about how the research is to be done and how it fits into the reclamation plan is required. Additionally, there are a number of items included in this table which are properly ‘planning’ tasks rather than ‘research’ tasks, and could be deleted here. Planning tasks should be described in the ICRP text. Additional information should, one expects, be obtained through reclamation research, which should be described in the ICRP. A decision tree may be a helpful way to set out the timing and relationship of various planning and research tasks. |  |
| 82 | IEMA – 82 | Land 1 | Method of Waste Rock Cover Placement | Item 1 proposes a ‘pilot test’ to be carried out when ‘a portion of the LLCF is available’ in order to determine how waste rock is going to be placed on the wet zone of the impoundment. ‘Constructability’ of waste rock covers was identified as an unresolved issue during the LLCF operational review. This table, and the Reclamation Research Plan, are purely conceptual—the details of how, where and when this pilot test is going to be conducted needs to be provided. This closure strategy is not yet at the ‘pre-feasibility’ stage of planning. |  |
| 83 | IEMA – 83 | Land 2 | Revegetation Species | Item 2 assumes that revegetation of the impoundment is an acceptable strategy, even though it is not clear whether wildlife (i.e., grazers) ought to be encouraged or discouraged from using the impoundment. Toxicity issues related to metal uptake in the various plant species identified has not been satisfactorily resolved. Safe use of the wet zone by large animals is not demonstrated. BHPB should provide the necessary information and analysis to demonstrate that use of the wet zone is a preferred alternative to a rock cover. |  |
| 84 | IEMA – 84 | Land 2 | Vegetation Pilot Test | Item 2 also notes that ‘results will be applied to a pilot study’, although it is not clear what results are being referred to, and what the pilot study is intended to do, or how it will be carried out. The research plan should also indicate when the study needs to be completed, and when a portion of the LLCF will become available to conduct the study. |  |
| 85 | IEMA – 85 | Land 3 | Revegetation Methods | Item 3 indicates that the methods to be used for revegetating the central and wet zones of the LLCF are still unresolved. It notes that the wetter slopes ‘appear’ to be well-suited to revegetation, although no data are provided. How this can be done is unknown. This item notes only that the next step of the research will be ‘a larger pilot study at the LLCF’. No further details are provided, and should be. |  |
| 86 | IEMA – 86 | Land 3 | Revegetation Methods | Item 3 notes that ‘progressive reclamation will be important early in the LLCF closure process to determine long-term sustainability of vegetation cover. This is inconsistent with a vaguely defined future pilot study in the LLCF. Timelines for all research activities need to be provided as part of the plan. |  |
| 87 | IEMA – 87 | Land 4 | Kimberlite Physical Stability | Item 4 reveals that uncertainties about the long-term stability of kimberlite as a physical and chemical substrate for revegetation remain. It is therefore not yet demonstrated that revegetation can be successfully applied to the LLCF. A detailed research plan needs to be identified. The implications of kimberlite weathering for dust and deposition on vegetation is not mentioned. |  |
| 88 | IEAM – 88 | Land 4 | Kimberlite Physical Stability | Item 4 states that the results of the as-yet undefined weathering study ‘will determine types of vegetation best suited for planting’. Rather than just the types of vegetation, another key output of this research surely will be to demonstrate that kimberlite substrate will (or will not) be physically and chemically stable in the long-term. |  |
| 89 | IEMA – 89 | Land 5 | Palatability of Vegetation Species | Item 5 proposes a pilot study to determine the palatability and grazing resistance of various plant species to wildlife. Again, it is not clear whether we should be encouraging wildlife to graze on revegetated zones of the LLCF. The objective regarding wildlife use should be clarified before this pilot study is established. As with preceding comments, the proposed pilot study is completely undefined and needs to be accompanied with details as to how, when, and where the research will be conducted. |  |
| 90 | IEMA – 90 | Water 1 | LLCF Water Quality | Long-term water quality in LLCF has yet to be predicted. Item 1 does not specify when this work will be completed. Water quality predictions should be presented in the revised plan, and any mitigation measures potentially required should be identified. |  |
| 91 | IEMA – 91 | Water 2 | LLCF Water Quality | Item 2 states that pore water expulsion from deposited PK will be monitored, but no details of the monitoring program are provided. If areas of porewater expulsion are detected in LLCF, how will these affect the reclamation activity? |  |
| 92 | IEMA – 92 | Wildlife 1 | Safety of Rock Cover | Item 1 proposes a pilot test for a portion of the LLCF ‘when it is available,’ the results then being used for progressive reclamation. Timelines for this study should be specified. |  |
| 93 | IEMA – 93 | Wildlife 2 | Toxicity Risk Assessment | Item 2 proposes to delay further toxicological risk assessment ‘until a larger area of the LLCF is revegetated (pilot study), and caribou have access to vegetation, before moving forward with a Tier 2 risk assessment.’ No timelines are specified, and need to be. The Agency disagrees with postponing the risk assessment. The task posited by BHPB (‘re-evaluating the conservative assumptions’) does not capture the range of the work required to properly redo the ecological risk assessment. This work needs to be done before some of the other research specified (e.g. see Land 2, 3 and 4) |  |
| 94 | IEMA – 94 | Wildlife 3 | Fish Barrier | Item 3 proposes a fish barrier to prevent fish movement between Cell E and Leslie Lake. Since fish already live in Cell E, and since it will become part of the environment at closure, the need to prevent fish migration is not demonstrated, and not consistent with the overall reclamation goal. |  |
| 95 | IEMA – 95 | Operations 1 | Method of Rock Cover Placement | Item 1 proposes a pilot test ‘when a portion of the LLCF is available for research’, the results of which will then be used for progressive reclamation. There is no indication when a portion of the LLCF might become available. Operational plans for the facility indicate that Cells A and B are to be filled in alternating sequence using all spigots. It is reasonable to assume that no portion of the LLCF will become available until near the end of the operational life of the LLCF. Thus, BHPB will be implementing a number of pilot studies to investigate effective closure strategies at that same time that reclamation needs to be implemented. This scenario is not proper reclamation planning. BHPB needs to find a way of investigating these research tasks now, not at some undefined point in the future. |  |
| 96 | IEMA – 96 | Operations 2 | Internal Drainage Channels | Item 2 proposes ‘early design and testing’ of drainage channels to ‘assist’ BHP in constructing effective internal drainage channels. The uncertainty here is not identified, and therefore the inclusion of this item in the research plan is not clear. Is there any aspect of the design of these channels which at this point is uncertain? If so, what research needs to be undertaken to address the uncertainty? The implications of sloughing, ice and debris blockage needs to be considered. |  |
|  | IEMA | Table 47, Appendix F – Research Summary | Dams, Dykes and Channels |  |  |
| 97 | IEMA – 97 | Land 2 | Locations & Methods for Revegetating | Again, it is not clear why this item is part of the reclamation research plan. Appropriate species have already been identified, and application methods demonstrated in the PDC and other locations. It would appear that what is required is detailed site assessment for each component to be revegetated so that locations for replanting can be mapped and undertaken. |  |
| 98 | IEMA – 98 | Water 1 | King Pond Sediment Reclamation | This section is unclear whether King Pond sediments are to be relocated or not, although some research needs are identified. Presumably characterization of the sediments would be important information to make this determination, although this research is not identified. No timeline is provided for the studies to be undertaken. More details are needed here. There is no mention of what is to be done with the Two Rock Lake sediments. |  |
| 99 | IEMA – 99 | Wildlife 1 | Determination of Over-Wintering Habitat in King Pond | No timelines are provided for the work proposed. Not typo in objective column “Setting”. |  |
| 100 | IEMA – 100 | Wildlife 3 | Fish Migration – King Pond | Item 3 proposes the establishment of fish migration between Cujo Lake and King Pond, implying that King Pond will become part of the receiving environment at closure. Why is this concept not adopted for Long Lake containment facility and the pit lakes? |  |
| 101 | IEMA – 101 | Community | Involvement in Closure Planning | At three locations in Tables 46, 47 and 28 this item is identified as a need to research methods for obtaining community involvement in closure planning. It is not clear why community consultation processes are part of a research program. What is the uncertainty here that requires research? What is the research process that will be utilized for this task? Timelines? Having to do research on this topic suggests that community consultation will not be undertaken in a time for the results to be incorporated into the ICRP. |  |
|  | IEMA | Table 48, Appendix F – Research Summary | Buildings and Infrastructure |  |  |
| 102 | IEMA – 102 | Land 1 | Hydrocarbon Spills | This item does not need to be part of reclamation research. There appears to be no unanswered questions that need to be researched. Tracking spill locations and planning spill remediation are standard operating procedure, and a normal component of mine reclamation planning. |  |
| 103 | IEMA – 103 | Land 2 | Hydrocarbon Disposal | Item 2 identifies ‘further research’ is needed on the combustion treatment of hydrocarbon contaminated materials and that this will be done during operations. This appears to be a matter of fine-tuning operation procedures (such as adjusting temperature settings) rather than substantive research for determining the best method of remediation. This item could be deleted as a ‘research’ project, and simply described in the text of the ICRP. |  |
| 104 | IEMA – 104 | Land 3 | Camp Pad Landscapes | None of this is ‘research’, and could be deleted from this table. It is conventional reclamation planning with known procedures, and could simply be described in the ICRP text without relegating it to a research task. |  |
| 105 | IEMA – 105 | Land 4 | Plant Species for Regeneration | Since viable vegetation species have identified through previous research, the need for further research is not obvious here—this item could be deleted from the research table, and relegated to a discussion in the main text of the ICRP as to how revegetation of the infrastructure sites will be undertaken. |  |
| 106 | IEMA – 106 | Community 1 | Community Engagement | BHPB should indicate whether and how they will seek input into potential reuse of site infrastructure for community use through backhauling or other means. This is not a research issue but a planning matter |  |
| 107 | IEMA – 107 | Operations 1 | Demolition Methods | This is a planning task, not a research task but should also include examination of opportunities for salvage and backhauling. There is no need to include it in a reclamation research program. |  |
|  | IEMA | Table 52, Appendix G –Closure Monitoring | PKCA |  |  |
| 108 | IEMA – 108 | Air 1 | Fugitive Dust | Monitoring TSP is not useful; monitoring should comprise dust fall-out on vegetation. Exceedances of standards are not an ideal threshold as there should be some early warning through analysis of increases through trends. |  |
| 109 | IEMA – 109 | Air 1 | PKCA | Will the two air quality stations (Grizzly Lake and Cell B) be adequate to measure fugitive dust from all of the cells? |  |
| 110 | IEMA – 110 | Land 1 | Surface Stability | ‘Evidence of significant channel movement and/or potential interbench failure, or channel bank slumping’ is not a threshold. Threshold should be discrete and measurable. Specified locations (channel banks, dyke weirs, outlet dam channels) are not components of the PKCA. Locations in the PKCA to be monitored should be illustrated on a map of suitable scale. |  |
| 111 | IEMA – 111 | Land 2 | Vegetation Cover | The identified response threshold not appropriate. Threshold should be the target % vegetation cover criterion, below which management action should be taken until target is achieved. |  |
| 112 | IEMA – 112 | Water 2 | Water Quality | Response threshold of ‘increasing trends’ will need further definition. Water licence criteria in the closure water licence should provide for protection of aquatic life. Monitoring locations should be in all ponded water in the PKCA, not just at the outlet. |  |
| 113 | IEMA – 113 | Wildlife 1 | Wildlife Safety in PKCA | The stated parameters for wildlife monitoring seem ambitious and beyond the scope of concern for the PKCA. Monitoring for wildlife safety should be much more focused, and with more detail provided. The stated response threshold is not usable. |  |
| 114 | IEMA – 114 | Monitoring Frequency | Surface Stability and Revegetation | Monitoring for 5 years post-reclamation, as proposed, for these components seems questionable. Surface stability issues for the PKCA will necessarily be a long-term concern. Revegetation monitoring necessarily must be sufficient to determine long-term sustainability. The key principle for all post-closure monitoring is that monitoring should continue for a period sufficient to demonstrate that the closure criteria have been achieved and are sustainable. |  |
| 115 | IEMA – 115 | Table 53, Appendix G – Closure Monitoring | Dams, Dykes and Channels | General Comment: Comments above for PKCA monitoring also apply, where relevant, to dams, dykes, channels and buildings and other infrastructure. All monitoring programs need better definition and more focused thinking to ensure that the relevant parameters are being monitored, the proper indicators identified, and that implementable thresholds are defined for taking action. The programs outlined in this table are too conceptual at this stage of closure planning. |  |
| 116 | IEMA – 116 | Air 1 | TSP | See comments for Table 52 above. |  |
| 117 | IEMA – 117 | Land 1 | Stability | See comments for Table 52 above. |  |
| 118 | IEMA – 118 | Land 2 | Vegetation Cover | See comments for Table 52 above. |  |
| 119 | IEMA – 119 | Water 1 | Stream Flow | Response threshold of ‘negative trend’ will need further definition. |  |
| 120 | IEMA – 120 | Water 2 | Water Quality | Response threshold of ‘negative trend’ will need further definition. |  |
| 121 | IEMA – 121 | Wildlife 1 | Wildlife Safety | The stated parameters for wildlife monitoring seem ambitious and beyond the scope of concern for this mine component group. Monitoring for wildlife safety should be much more focused, and with more detail provided. The stated response threshold is not usable. |  |
| 122 | IEMA – 122 | Wildlife 2 | PDC Monitoring | Commitments to continued PDC monitoring not clear and thresholds for responses should be specified. |  |
| 123 | IEMA – 123 | Monitoring Frequency | Surface Stability and Revegetation | Monitoring for 5 years post-reclamation, as proposed, for these components seems questionable. Revegetation monitoring necessarily must be sufficient to determine long term sustainability. The key principle for all post-closure monitoring is that monitoring should continue for a period sufficient to demonstrate that the closure criteria have been achieved and are sustainable. |  |
| 124 | IEMA – 124 | Table 54, Appendix G – Closure Monitoring | Buildings and Infrastructure | General Comment: Comments above for PKCA monitoring also apply, where relevant, to dams, dykes, channels and buildings and other infrastructure. All monitoring programs need better definition and more focused thinking to ensure that the relevant parameters are being monitored, the proper indicators identified, and that implementable thresholds are defined for taking action. The programs outlined in this table are too conceptual at this stage of closure planning. |  |
| 125 | IEMA – 125 | Air 1 | TSP | See comments for Table 52 above. |  |
| 126 | IEMA – 126 | Land 1, 2 | Stability | See comments for Table 52 above. |  |
| 127 | IEMA – 127 | Land 3 | Vegetation Cover | See comments for Table 52 above. |  |
| 128 | IEMA – 128 | Water 1 | Water Quality | Response thresholds will need further definition. |  |
| 129 | IEMA – 129 | Wildlife 1 | Wildlife Safety | The stated parameters for wildlife monitoring seem ambitious and beyond the scope of concern for the this mine component group. Monitoring for wildlife safety should be much more focused, and with more detail provided. The stated response threshold is not usable. |  |
| 130 | IEMA – 130 | Monitoring Frequency | Surface Stability and Revegetation | Monitoring for 5 years post-reclamation, as proposed, for these components seems questionable. Revegetation monitoring necessarily must be sufficient to determine long-term sustainability. The key principle for all post-closure monitoring is that monitoring should continue for a period sufficient to demonstrate that the closure criteria have been achieved and are sustainable. |  |
| B: North Slave Metis Alliance (NSMA) Comments |
| 131 | NSMA – 1 | 6.4 | Kimberlite Toxicity | NSMA is not aware of any studies which prove that revegetated kimberlite is "safe" for all wildlife, including caribou, waterfowl, rabbits, and ptarmigan. The water which will inevitably pond, and the vegetation which will inevitably grow, needs to be shown to be safe for at least a reasonable cross section of species to ingest. The definition of "safety" is not just a very low risk of traumatic accidents, but should also include freedom from chronic and sub-lethal negative effects. The studies needed to answer these questions should be well underway. In the 1995 EIS, BHP committed to covering the beach and slurry with a layer of waste rock, and coarse tailings, trucked from the plant. |  |
| 132 | NSMA – 2 | 6.4 | Before and After Comparison | Before and after aerial photography or high resolution satellite imagery should be used, and should include overlaid outlines, north arrows, scale bars, and descriptive legends. The images should clearly illustrate the boundaries of vegetation, rock, water (including direction of flow) and mine component footprints. |  |
| 133 | NSMA – 3 | 6.4 | Water Quality | CCME guidelines for protection of aquatic life and other sensitive organisms should be added to Table 53 (pg. 197). Water licence 200312-0008 requires a description of the post-closure treatment potentially required for any water discharge that is not consistent with CCME freshwater life guidelines. |  |
| 134 | NSMA – 4 | 6.4.2.1 | Phase 1 Containment Facility | What research and monitoring is being done on this mine component, and how is the information being used to inform the closure plan? |  |
| 135 | NSMA – 5 | 6.4.2.2 | Fig 63 | It is unclear what the East dam and spillway dam are for? |  |
| 136 | NSMA – 6 | 6.4.4.1 | Phase 1 Containment Facility | If closure of this mine component is scheduled for 2008, there should be much more information included in this plan. |  |
| 137 | NSMA – 7 | 6.4.4.1 | Waste Rock Cover | Where is the research that confirms these plans are feasible and effective? |  |
| 138 | NSMA – 8 | 6.4.4.1 | Ponds and EFPK | Where is the information on reclamation of the extra fine PK, and the saline mine water? Will every cell of the LLCF be safe for people and wildlife? Will the ponds have dark coloured saline water that magnifies the effects of climate change? How deep will the water be? Will permafrost be affected? |  |
| 139 | NSMA – 9 | 6.4.4.2 | Salt (mineral) lick at LLCF | Where are the studies to investigate the risks in case the LLCF is used as a salt (mineral) lick by wildlife, either by ingesting salty water, soil, or vegetation? How is Traditional Knowledge incorporated? |  |
| 140 | NSMA – 10 | 6.4.4.3 | Revegetation | There needs to be significant efforts to consult Aboriginal People and incorporate TK before adopting this closure objective, and there needs to be much more detail provided. BHP has committed to return affective areas to a state where negative effects on the use of the land is minimised, considering aesthetics, economics, ecosystem productivity, and use. (Environmental Agreement). Also, in the 1995 EIS, BHP committed to re-establish pre-existing productive conditions of land. |  |
| 141 | NSMA – 11 | 6.4.4.3 | Wildlife Safety | If the area is safe to use, then why would access be restricted? Access should only be restricted if the area is unsafe. |  |
| 142 | NSMA – 12 | 6.4.4.4 | Exploration Sites | Mark's camp, culvert camp, and boxcar camp have been closed, so NSMA would like to see before and after pictures, and aerial photos. |  |
| 143 | NSMA – 13 | 6.4.4.5 | Fish Barrier | If the area is safe to use, then why would access be restricted? Access should only be restricted if the area is unsafe. |  |
| 144 | NSMA – 14 | 6.4.7 | Designing for Closure | Where is the information to support the claim that the mine is designed for closure? What about EFPK, and saline water? |  |
| 145 | NSMA – 15 | 6.4.8 | Risk Assessment and Contingency Plan | This risk assessment is biased towards BHP's interests, incomplete, misleading, and was not done in consultation with the land owners - the aboriginal peoples. It must be redone, incorporating .TK and community values for the risks and contingencies, and the adaptive management plan. | The Board had previously stated that Appendix E was not for approval, rather it’s provided as a discussion of BHP’s internal processes. |
| 146 | NSMA – 16 | 6.5.4.1 | Panda Diversion Dam | What are the long-term plans for Two Rock Lake, and King Pond sediments? |  |
| 147 | NSMA – 17 | 6.5.4.3 | Settling Facilities | What are the long-term plans for Two Rock Lake, and King Pond sediments? |  |
| 148 | NSMA – 18 | 6.6.4.1 | Buildings and Infrastructure | NSMA would like to know in detail all potential landfill locations, sizes, and contents. We should be consulted regarding opportunities for re-use and recycling. BHP is required to return affective areas to a state where negative effects on the use of the land is minimised, considering aesthetics, economics, ecosystem productivity, and use (Environmental Agreement). |  |
| 149 | NSMA – 19 | 6.6.4.9 | Roads | NSMA should be consulted on the best way to reclaim each specific segment of road, and TK should be incorporated. The EA (2000) states that roads will be left in asbuilt condition, except that the berms will be knocked down, recontoured, and covered with rip-rap to prevent erosion. Negative effects on the use of the land must be minimised, considering aesthetics, economics, ecosystem productivity, and use (Environmental Agreement). According to the EA (2000) BHP must re-establish land use and protect water resources. Re-establish pre-existing productive conditions of land (EIS 1995). |  |
| E: Indian Northern Affairs Canada (INAC) Comments |
| 150 | INAC – 1 | 6.4 | Processed Kimberlite Containment Facilities Permafrost | As the tailings begin to freeze from the top down, the freezing front will continue to release solutes in advance of the freezing front. A progressively higher concentration of solutes will be present in the pore water. Solutes may affect surface water quality. There is also a likelihood that the pore water will build up pressure as it is forced against bedrock or pre-existing permafrost. Increased pore water pressure can lead to the movement of solute-rich pore water into surface water and the deformation of the tailings. Due to these concerns, INAC believes that more information regarding the freezing of the fine tailings and associated water should be provided. Questions that should be addressed include: What is the freeze point depression of the pore water? What is the concentration of solutes (at 25 cm intervals) through the profile of unfrozen/frozen tailings to the freezing front? What is the water quality, water pressure, and depth (distance from surface) of the pore water? There is a clear, positive correlation between the height of vegetation, snow depth and ground temperature. Taller vegetation is associated with deeper snow, and increased ground temperatures. BHPB has indicated that it intends to revegetate the tailings; however, freezing is the chosen method of tailings containment. The potential rise in ground temperature as a result of revegetation should be further investigated. These questions are critical in determining the effect the pore water will have on the water quality of small, relatively shallow ponds that are expected to exist in Cells A and C which will ultimately drain into Cell E and the receiving environment. Reclamation research related to the Long Lake Containment Facility, identified in Figure 65 (p. 219), should also focus on the thermal evolution of the processed kimberlite tailings, including pore water expulsion, pore water pressure, and the establishment of permafrost. |  |
| 151 | INAC – 2 | Table 57 | Closure Objectives for PKCF (LLCF) | The criterion listed in the original table (p. 215), indicates that the goal is for permafrost to aggrade into the processed kimberlite. Although INAC believes that this single criterion is inadequate on its own, the revised table makes no reference to permafrost or any criteria for ensuring permafrost has successfully aggraded. Additionally, there is a need to consider pore water development and its constituents, due to its potential impact on surface water quality as outlined in our previous comment. |  |
| 152 | INAC – 3 | Table 58 | Phase 1 Closure Activities | BHPB indicates that closure of Phase 1 Pond is scheduled for 2008 and will include post closure activity monitoring. Will ground temperature profiles be part of the monitoring program to determine the effect of the coarse rock cover on the ground temperatures? Will this monitoring extend into the pore water and will pore water monitoring occur? |  |
| 153 | INAC – 4 | 6.4.7 | Design for Closure | Page 218 refers to the rotation of processed kimberlite discharge spigots to reduce the incorporation of ice lenses and further maximize the holding capacity of the upper cells. INAC understands that the spigots are not rotated in the winter; however, it is during the winter that the majority of ice lenses form due to extreme weather conditions. How will BHPB minimize the formation of ice lenses in winter? |  |
| 154 | INAC – 5 | Figure 65 | LLCF Research Study Plan | INAC feels the following issues should be address by BHPB as part of their research plan: the effect of revegetation on the frozen tailings should also be assessed the potential effect of pore water on the long term water quality should be assessed and monitored the potential for the cultivars to escape and spread into the surrounding native vegetation should also be studied further and, if at all possible, native species should be used exclusively for revegetation |  |
| 155 | INAC – 6 | 6.5.3.3 | Settling Facilities | What are the contingencies should the water quality at the Two Rock Settling Facility not meet discharge criteria to the receiving environment? |  |
| 156 | INAC – 7 | 6.5.4.1 | Dams and Dykes | This section describes a potential worst case scenario of global warming combined with the failure of the thermosyphons. It is stated that it would be hundreds of years before there would be appreciable thaw within either the core of the dam or foundation soils. BHPB should also explore the possible effects of extreme storm events (i.e. 1 in 100 or 1 in 200 year storms) both separately and in conjunction with the presented scenarios. |  |
| 157 | INAC – 8 | Table 62 | Closure Criteria – Dams, Dykes and Diversion Channels | BHPB should take the steps necessary and develop criteria to ensure that revegetated areas do not contribute to permafrost degradation. It is generally known that vegetation structure is positively correlated with snow depths, and that a thicker snow cover inhibits heat loss from the ground surface, leading to warmer ground temperatures. |  |
| 158 | INAC – 9 |  |  | INAC has issue with the objectivity of the term “significant”, the vagueness of “vegetation cover (%)” and the implied reference to current water licence effluent criteria as part of closure criteria. It is understood that BHP will be revising the plan and will be better suited to provide additional criteria as research on these items progress. However, without defined closure criteria it is extremely difficult to provide sign-off on any potential progressive reclamation, which is necessary to release the securities associated with particular mine components. Note BHPB has indicated it plans to reclaim the Phase 1 Pond as early as 2008. |  |
| C: Department of Fisheries and Oceans (DFO) Comments |
| 159 | DFO – 1 | 6.4.4.2 | Long Lake Containment Facility | No processed kimberlite will ever be placed in Cell E. In addition, as stated on page 200 of the ICRP, the goal of operations and closure of the LLCF is to avoid depositing processed kimberlite into Cell D. DFO supports this position and feels that connectivity should be re-established if water quality criteria are met to allow fish to re-colonize the area (Cell D and Cell E), restoring it to a self-sustaining aquatic ecosystem. According to the ICRP, BHPB proposes to construct a fish barrier at the outlet of Cell E to prevent fish passage from Leslie Lake into Long Lake. BHPB and DFO are currently working together to reach resolution on the topic of fish barriers for the LLCF and the end pit lakes. |  |
| 160 | DFO – 2 | 6.4.4.2 | Long Lake Containment Facility | DFO supports the recommendation from INAC that BHPB conduct profile monitoring of the LLCF to determine how fast permafrost is aggrading in the processed kimberlite, and what the quality of pore water currently is and what it is expected to be once final closure is completed. |  |
| D: Environment Canada (EC) Comments |
| 161 | EC – 1 |  | Long Lake Containment Facility | EC supports INAC’s recommendation for further studies of pore water issues in relation to the LLCF and the permafrost regime. EC is concerned with the negative effects that this may have on surface water quality at closure. |  |
| F: GNWT – Environment and Natural Resources (ENR) Comments |
| 162 | GNWT – ENR – 1 |  | LLCF – Wildlife | BHPB proposes a combination rock and vegetation cover of the Long Lake Containment Facility (LLCF) rather than an engineered cap. Currently, revegetation trials demonstrate that many native grasses will colonize and persist in the fine grained tailings of the LLCF. Grasses provide forage for many herbivores and may attract wildlife to the site potentially exposing them to elevated metals and other constituents present in the processed kimberlite. While the bioaccumulation of these constituents may not be an issue due to low exposure times, attracting wildlife to a site that has many hazards (i.e. waste rock piles, pit lakes, etc.) is not desirable. ENR recommends that the site (post closure) should provide a neutral landscape; neither attracting not deterring wildlife and designed to be as hazard free as possible. In this regard, ENR staff request that BHP Billiton continue research in this area specifically focusing on: A comparison between a rock/vegetative cover vs. and engineered cap in the following areas: Comparison of the risk associated with exposure to metals and other constituents of the processed kimberlite by herbivores as opposed to no exposure due to capping of the LLCF. (This should consider those elements omitted from the Wildlife LLCF Risk Assessment March 2004 such as: barium, selenium and magnesium) Those plant species least palatable to herbivores and those least likely to bioaccumulate metals and other elements that may be toxic or in toxic quantities Risk of attraction of wildlife and subsequent exposure to onsite hazards post closure Timeframe over which stability and security of containment is achieved and how well it withstands over time (i.e. vegetation takes time to establish and therefore containment is not immediate) Dust generation |  |
| 163 | GNWT – ENR – 2 |  | LLCF – Environmental Protection | Table 54 contains information about the historic tonnages and volumes and predicted amount of processed kimberlite that will be placed in the LLCF. In the review of BHP’s Environmental Impact Review 2006 (EIR), it was noted that other waste products are deposited here as well, including treated sewage and hydrocarbons. ENR requests that a table similar to Table 54 (containing total deposition to date and predicted deposition at the end of the mine life) be provided, detailing all other products that will be placed in the LLCF. Further to this point, ENR asked in our review of the EIR that BHPB consider alternative methods for the disposal of extractable petroleum hydrocarbons. It was projected at the time of the EIR that up to 50 000kg of hydrocarbons would be placed in the LLCF over the mine life. Could the proponent provide an update to the status of this request? |  |
| 164 | GNWT – ENR – 3 |  | Information Requirements | One of the objectives in having an interim closure plan should be to provide sufficient detail to allow for an independent agency to carry out closure activities, if required. To this end, could the proponent provide further information in the ICRP on how drainage of the PK occurs, the timing of this process – specifically the criteria for determining when the cover materials should be placed on top to ensure the cover does not sink in to the processed kimberlite slurry? A discussion of the expected performance of the covering during extreme climatic events such as freshet should also be included. |  |
| G: Jacques Whitford AXYS (JW) Comments |
| 165 | JW – 1 | 6.4.1.1. | Pre-Disturbance Conditions | p. 195: Figure 59. – Pre-disturbance conditions are shown, but not existing - where is the facility? |  |
| 166 | JW – 2 | 6.4.1.2. | Pre-Disturbance Conditions | p. 196: -Table 52. - How was Max. Depth and Mean Depth surveyed? (with respect to total volume available to fill) -How was the Average Discharge determined? (how has this changed during operations and what will it be at closure?) |  |
|  | JW – 3 | 6.4.1.2. | Pre-Disturbance Conditions | p. 197: -Table 53. – “Values given are half the lowest detection limit to provide an assumed baseline” This does not seem to be an accurate representation. Why assume elements are present? -State what was known at the time; i.e., actual MDL’s. |  |
| 167 | JW – 4 | 6.4.2.1. | Development Status | p. 199: - What is the meaning of “occasional remedial work”? -“Lake bottom sediment and rock” are comprised of what constituents and what concentrations? -Are there analyses of the treated sewage effluent and other constituents in the pond? - Figure 62. – Is there a map/plan of this facility with dimensions and annotations? |  |
| 168 | JW – 5 | 6.4.2.2. | Development Status | p. 200: -Cells- Currently D acts as pre-polisher; if results of SNP/AEMP suggest any increasing trends of analyzed constituents, would it be possible to divide D into D1 and D2 for further pre-polishing? Although all below water quality criteria, are there any increasing trends? -Dykes- How does filter work and how does its efficiency change over time? -Dam- Spillway not shown on figure? -Water Pumps- Reclaim Water Barge not shown on figure. -When pumping from Cell C, is the water filtered? -Drainage Channels, Diversion Channels, and Diversion Berms- A & B- Where will they be - not shown on Figure 62? - Par. 2- What is meant by “avoid depositing PK into cell D for as long as possible? |  |
|  | JW – 6 | 6.4.2.2. | Development Status | p. 201: Table 54. – Update data through current conditions. From figure appears like there’s much more capacity still left in Cell C – how was 79.8% determined? Also, data would be more instructive if filling volumes were shown by year and not just cumulative totals? |  |
| 169 | JW – 7 | 6.4.2.2. | Development Status | p. 202: Figure 62. –Why no Dyke A?, How are cells A and C separated? |  |
| 170 | JW – 8 | 6.4.2.2. | Development Status | p. 203: – Why are other metals not included? |  |
| 171 | JW – 9 | 6.4.3.1. | Projected Development | p. 203: When will facility be reclaimed? |  |
| 172 | JW – 10 | 6.4.3.2. | Projected Development | p. 203: -How can the MAA have been completed in 2004 and incorporate LLCF performance in 2005? -DFO not in attendance during options development? -“Aim of this option is to delay placement of FPK into Cell D” - okay, but why at all? What is the meaning of Accounts Analysis? p. 204: -Not sure what is meant by “will be discharged to maximum height of expected active layer? -As lake volume decreases, its capacity to dilute and polish will also decrease – would it advantageous to allow tundra runoff into LLCF, rather than divert along east side of B and C? What are drainage basin boundaries for these diversions? Not clear how water will be routed during all stages of development through closure. -Pelzer Pond location not shown. |  |
| 173 | JW – 11 | 6.4.3.2. | Projected Development | p. 206: Figure 63. – Show future and current watershed boundaries. Show in stages, i.e.: pre and post cell D filling? Use 2006 photo? |  |
| 174 | JW – 12 | 6.4.4.1. | Final Landscape at Closure | p. 207: -What are elemental concentrations of facilities constituents? When will revised engineering plans be completed? LLCF: -Will there be any need to re-grade surfaces of Cells to enhance drainage (prevent or encourage ponding)? -Re-vegetation is proposed for mid-slope section, what about upper section? p. 208: Upper Zone- 100% rock (1.0 meter thick) What will be minimum size of cover – will it be crushed and sorted prior to placement? Graded during placement? What are anticipated surface gradients? Central Zone- How will the waste rock be selected? What is meant by irregular pattern and how achieved? What is the objective? Are band widths sufficient to minimize wind erosion? From Table 56, the rock cover footprint area is assumed to be 30% of the total (or 700,000 of 3,000,000 m3), but based on band width only 10-20% (i.e., 10/50 to 10/100). Water Interface Zone- What is 50m zone width based on - height difference of seasonal water fluctuations – if so, how determined? It is not clear at ‘final condition’ that there will be stability from wind and water erosion – what is expected re-vegetation rate? Ponds- Is the final water surface area at max, min or mean (how much variation is expected)? How will overflow structures be designed to preclude the need to conduct maintenance to keep pond heights within expected ranges? p. 209: Table 56. –What is the basis for determined design thicknesses? |  |
| 175 | JW – 13 | 6.4.4.3. | LLCF Vegetation | p. 209: In the first 10 years to establish a self-sustaining plant cover. How much of the first ten years will be conducted in the absence of fertilizers and enhancements? Are the expectations of the effects of random rock placement based on any experiences? What is the expected timeframe to achieve the goals described in second paragraph? What monitoring and maintenance will be required? |  |
| 176 | JW – 14 | 6.4.4.4. | Permafrost Development | p. 209: States that PK will be well-drained - Where will the infiltrated water go as permafrost develops? How was the observation of permafrost development measured - with thermostats, test pits, etc? Pointed downward to what point? p.210: Is there any idea of the extent of the ‘deep water’ in the ponds? FPK stratigraphy may inhibit migration of water in certain directions (ie: proximal-distal faces are prograding during filling) – would this be a concern during permafrost/talik development. |  |
| 177 | JW – 15 | 6.4.4.5. | LLCF Water Management | p. 210: The revised operational drainage plan summarized in Sec 6.4.2 is not very clear – at least in detail. Are all the permanent streambeds constructed? Nature, need and extent of diversions is a bit confusing. What is the meaning of internal, external systems and extra flow? How will the weirs be designed (sizes, elevations) – and what is basis for design? Explain term “filters blind off”. Is there evidence today of this process? What is the basis for the 450 m elevation? Why will a fish barrier be constructed at Cell E? |  |
| 178 | JW – 16 | 6.4.4.6. | Water Quality | p. 210: Since reference is to section 8.6, we assume that a review of water quality issues will be handled during Step 4. |  |
| 179 | JW – 17 | 6.4.5 | Closure Objectives and Criteria | p. 212: How long will routine monitoring last? p. 213: Physical Stability: AIR - how does the air criteria incorporate gusts or wind entrainment of LLCF fines with only annual and 24 hour concentrations? LAND – how will “no significant wind or water erosion” be measured or defined? Would appear that objective and quantifiable criteria are necessary to avoid subjectivity or ambiguity. This concept is applicable for all closure criteria. Chemical Stability Criteria Water- does water management structures mean “reclaimed” dams, dykes and diversions? p. 214: Biological Stability- How is functional defined? Establish quantitative criteria and Landuse - how is suitable for land use determined? p.215: Physical Stability- What happens if greater than 1:100 occurs and inflicts “damage” during monitoring period? Establish objective quantifiable criteria for stability of structures. Biological Stability- How will self sustaining be demonstrated? |  |
| 180 | JW – 18 | 6.4.6. | Engineering and Environmental Work | p.217: Table 58- Environmental Works: missing re-vegetation plans and monitoring for wind erosion? Table 59- Before or during the period of monitoring will there be any pilot studies/activities? What data will be used to support weir designs? |  |
| 181 | JW – 19 | 6.4.7. | Designing for Closure | p. 218: Are there pilot studies for the progressive reclamation? Bullets 3 and 4 need to be better described. Bullet 5 mentions a pilot that was not discussed until now, what are they? p. 219: Figure 65. – For research column - what data collection is occurring for each bullet and what is status of each research topic (question to be deferred to Step 4)? |  |
| 182 | JW – 20 | 6.4.10. | Post Closure Monitoring | p.220: Suggest re-wording to indicate that the proposed 10-year post-closure monitoring be modified – duration reduced or increased (for specific aspects) to reflect trends and results. p. 221: Table 60- Response triggers need to be as objective and quantifiable as possible. |  |
| 183 | JW – 21 | 6.5 | Dams, Dykes and Channels |  |  |
| 184 | JW – 22 | 6.5.1.4. | Grizzly Lake | p. 227: What is the frequency of water level monitoring for Grizzly Lake? Will the outflow not allow levels higher than 468.1m? What is the volume of water used as a % of the total lake volume? |  |
|  | JW – 23 | 6.5.2. | Development Status | p. 227: What is meant by “effective” containment (no leakage)? What are the current depths of active zones for each dam and what will they be after thermosiphons are removed?) p.228: Will criteria to meet design specifications change upon closure? |  |
| 185 | JW – 24 | 6.5.2.1. | Dams and Dykes | What is “a water up? And the meaning of “ without significant discharge”? What is the defined maximum temperature? Bearclaw Dam: how many vertical cables? p. 229: King Pond Dam- holds mine water - is this unique from other dams? Is there more than one cell in Cujo Lake? What water quality constituents require one year of retention? Waste Rock Dam – has water been discharged to receiving environment? Eat West Coffer Dams- has there been seepage? |  |
| 186 | JW – 25 | 6.5.2.2. | Diversion Systems | p.229: Panda Diversion Channel- Is a photo record of PDC development available that demonstrates bank and bed conditions, degree of stability, development of habitat diversity, re-vegetation and seasonal fluctuations of flow/snow cover, across various reaches, etc? p. 230: Is stage/discharge monitored/measured? |  |
| 187 | JW – 26 | 6.5.2.3. | Settling Facilities | p.230: Which Figure is Desperation Pond shown on? Where does the pond discharge to now? Or is it a zero Q facility? What is the volume - water balance for the King Pond Settling Facility? Are there any water quality trends identified? Is the Grizzly Lake storage facility a pond or tank? What is the proportion of flow consumed? What will flow be in PDC at closure? |  |
| 188 | JW – 27 | 6.5.3.1. | Dams and Dykes | p. 232: Is the semi-pervious filter dyke different than the LLCF dykes? How will the design parameters be determined for the weir constructed for the Misery Dams? |  |
| 189 | JW – 28 | 6.5.3.2. | Diversion Systems | p.232: How will the design parameters be determined for the Pigeon Stream Diversion? How has the 2:1 replacement ratio will or has been achieved? p. 233: Why is the channel not functioning as compared to the natural streams in the area? What are the negative effects if snow and ice were slow to clear and nothing was done at closure? |  |
| 190 | JW – 29 | 6.5.3.3. | Settling Facilities | p. 233: What happens to the King Pond Settling Facility during closure? Will the Desperation Pond become permafrost? |  |
| 191 | JW – 30 | 6.5.3.4. | Grizzly Lake | p. 233: Assume 0.45 m3/day – what is average annual consumption? Does the population peak mean near camp capacity? |  |
| 192 | JW – 31 | 6.5.4.1. | Final Landscape at Closure: Dams and Dykes | p. 233: Are the slopes stabilized with riprap the only means of ensuring stability? What will be thermal effect on stability? Is natural colonization expected on the riprap? p. 234: What is current condition of thermosiphons compared to when installation? What is basis for assuming they will last in excess of 20 years? Will cooling trend be expected to reach equilibrium temperature? What is the depth of the active layer? Will this change if thermosiphons fail? |  |
| 193 | JW – 32 | 6.5.4.2. | Diversion Systems | p. 234: What is the reason for the fish barrier in the Pigeon Stream Diversion? Where is the Bearclaw jetty located and what are the dimensions? What happens if trends indicate volume capacity reached prior to achieving WQC (ie: like Colomac)? Will conveyance capacity be maintained after rip-rap is placed in the Panda Diversion Channel? |  |
| 194 | JW – 33 | 6.5.4.3. | Settling Facilities | p. 235: What are the plausible methods being considered to achieve stability of sediments in the Two Rock Settling Facility? What does “These” refer to in the first sentence of the King Pond Settling Facility? Does the “migration corridor” refer to fish? p. 237: Table 62- Physical Stability - LAND: What is the meaning of “beds and banks restored close to original flow” ? Need to establish quantifiable criteria for “restoration” No permafrost degradation - outside of natural forces? Biological Stability – Vegetation: need objective/quantifiable criteria to measure recovery. p.238: How is “no major surface erosion” defined? Needs to be more explicit and measureable. What compensation requirements are stipulated in the Fish authorization? p. 239: The designed parameters for the Engineered structures will be based on what database? Criteria is vague – need to provide specifics for re-establishing hydraulic flow to ensure Biological Stability. |  |
| 195 | JW – 34 | 6.5.6. | Engineering and Environment Work | p. 241: Table 63- What is the max slope criteria for breaches? What is the slope protection criteria? Removing instruments: Will any instruments need to be maintained as part of the monitoring program. P. 241: Table 64- What are some of the lessons learned so far (i.e., construct to avoid steep banks, establish bank stability criteria, prevent snow build-up, create channel sinuosity to enhance habitat development) Environmental works – Why no erosion monitoring and re-vegetation? p. 242: Table 65- Is it acceptable to bury the pipeline? What is the slope stability criteria for bullet 5? Environmental works – Why no slope stability and erosion monitoring, and re-vegetation? Table 66- Environmental works – Why no erosion monitoring and re-vegetation? p.243: Table 67- same comments as table 66 Table 68- How will deleterious sediments be characterized prior to removal? What is the meaning of migration corridor? Expand on the meaning of “enhance bathymetry”, this is too vague. |  |
| 196 | JW – 35 | 6.5.7. | Identified Risks and Contingencies | p.244: Will the sediment curtains remain in place? |  |
| 197 | JW – 36 | 6.5.8. | Reclamation Research | p.245: Table 71- Identified Research concepts are vague, expect that these will be better developed during Step 4 so that specific tasks can be better understood |  |
| 198 | JW – 37 | 6.5.9. | Post Closure Monitoring | p. 246: Perhaps five years will not be sufficient to demonstrate long-term stability or that criteria are met. Providing a minimum “additional time” of monitoring after criteria are initially achieved is suggested. |  |
| 199 | JW – 38 | 6.6.2.1. | EKATI Main Camp Surface Facilities | p. 250: Was oil and sludge in vacuum truck removed offsite? |  |
| 200 | JW – 39 | 6.6.2.3. | Satellite Facilities | p.252: Are there plans to upgrade the prototype of Land Treatment and Atomization System? |  |
| 201 | JW – 40 | 6.6.2.4. | Exploration Camps | p.253: Are there photo records available for the Mark’s Camp, Culvert Camp and Boxcar Camp? How have these sites changed since the reclamation (ie: status of re-colonization etc…)? Are there any remedial measures undertaken (e.g. PHC clean-up) for any of the camps in this section? What is current condition of the airstrip at Norma’s Camp? |  |
| 202 | JW – 41 | 6.6.2.8. | Quarry Sites | p.255: Will positive drainage be maintained at closure? |  |
| 203 | JW – 42 | 6.6.2.11. | Roads and Airstrip | p. 257: How will the required crossings be maintained at closure? What are other widths of the Misery Road (range of widths), as opposed to only “mostly” 21m? How is the Norma-Nero Bridge constructed - similar to the Paul Lake Bridge? |  |
| 204 | JW – 43 | 6.6.4.1 | Buildings and Infrastructure | p.259: Will the Environmental Site Assessment be conducted across the entire site or just at specific facilities? Will it be done in phases or all at once? |  |
| 205 | JW – 44 | 6.6.4.4 | Exploration Site | Will only the highly erosive areas be re-vegetated? |  |
| 206 | JW – 45 | 6.6.4.6 | Quarry Sites | p.260: What does “especially where excavation has been temporarily delayed” mean? What is the criteria stabilizing slopes for these sites? p. 261: Have additional measures been identified to increase survivability? What further work will be required in this area? |  |
| 207 | JW – 46 | 6.6.4.7 | Lay-down and Camp Pads | p. 261: What is meant by the “as-built conditions” – no change to pad geometry? |  |
| 208 | JW – 47 | 6.6.4.8 | Ore Storage Pads | p. 262: Is the vegetation density or productivity measured and monitored over time as it is expected to establish slowly? |  |
| 209 | JW – 48 | 6.6.4.9 | Roads | p.262: What techniques are used to enhance the process of natural colonization? |  |
| 210 | JW – 49 | 6.6.4.10 | Bridges and Culverts | p. 263: Will the stabilization with riprap have bank slope criteria to meet? |  |
| 211 | JW – 50 | 6.6.4.11 | Airstrip | p. 263: Is all material to be landfilled assumed to be inert? At what rate is the re-colonization occurring? |  |
| 212 | JW – 51 | 6.6.5 | Closure Objectives and Criteria | p. 265: Is there a Peak or Maximum TSP concentration? p. 268: Criteria for Physical Stability - How are design parameters determined for engineered structures? |  |
|  | JW | Appendix D |  |  |  |
| 213 | JW – 52 | 4.2 | Panda Diversion Channel Stabilization | How has the “functioning well as fish habitat” been determined? |  |
| 214 | JW – 53 | 4.2.1 | Spring Blockage of PDC | By eliminating any practical means – is channel reconstruction/re-alignment not a possibility? When Panda Pit is full, what happens to contingency to spill to the Panda Pit? Will a flow reversal occur at any time? What will be expected long-term stability of a concrete weir in a non-maintained environment? Success of concept of spillway seems tenuous. Spillway blockage by snow/ice seems just as possible – how has this been considered? Are there any negatives (e.g., to habitat development) if channel is not flushed – or will this occur as soon as ice/snow are gone? |  |
| 215 | JW – 54 | 4.2.5 | Panda Diversion Dam | Can low heads be assured or is spillway only means of maintaining low head? |  |